## Slide 1
Tech Mahindra’s DevOps
Assessment Report
Sep 2016

## Slide 2
Agenda
Assessment Summary
Current State Overview
Improvement Areas
Proposed Approach & Plan
Phase 1 – Scope & Implementation Plan
Next Steps

## Slide 3: “We are committed to enable Speed, Efficiency and Innovation at Scotiabank Mexico by driving DevOps adoption through a mature delivery model”
Assessment Activity Summary
Understand the current as-is process , technology & tools landscape.
Interviewed ~21 SME’s from different areas in Scotiabank (~ 30 hrs).
Performed the Gap analysis .
Identified the key improvement areas in the Application Development Life Cycle.
Provided analysis report aiding in roadmap definition of DevOps (Continuous Delivery).
Provided recommendations on the transformation initiatives to improve the delivery life.
Accelerate the point solution implementation
Provided Phase – 1 Implementation plan
4 Months for first set of 3 applications ITP , ScotiaCred & SEL.
Phase 1 – Scope , Plan & Timeline.
Proposed implementation Plan
Proposed Implementation Solution
UNDERSTAND
ANALYSIS
RECOMMENDATIONS
SOLUTION
ACCELERATE
Scotiabank DevOps Champion – Mayra Ramirez
DevOps Solution Architect – Gnanaguru Raja
Project Manager– Cecilia Gutierrez
Interpreter – Edwin Sanchez

## Slide 4
CATEGORY | APPLICATIONS TOTAL COUNT | TECHNOLOGIES | APPROXIMATE TECHNOLOGY BASED APPLICATION COUNT | ENVIRONMENT MODEL | DIFFERENT ENVIRONMENTS
Day By Day - Production env. | ~185 | Mainframe, Tandem, Java, Visual basic , Classic ASP , .Net , Oracle, DB2, Sybase,Informix, SQL Server | ASP, VB , VC++ & .Net = ~107 Java = ~39 Mainframe = ~25 Unknown = ~14 | Data Center | IST / Dev , QAT & Production
ScotiaPro- Non Production env. | ~101 | AS 400, Tandem, Java, Visual basic , Classic ASP , .NET , Oracle, DB2, Sybase, Informix, SQL Server |  | Data Center | Dev , QAT , DryRun & Production
TEAM NAME | TEAM SIZE | NO.OF APPLICATIONS | ACTIVITY DETAILS | AUTOMATION PERCENTAGE | REMARKS
Information Security | 3 | 150 | Source Code Management User Access Control Jobs configurations for Build & Deployment automation | Build Automation - 55 % Non Production Deployment Automation - 55 % | All the Build & Deployment Jobs are configured in Dimensions tool for the following Environment IST / Dev, QAT & Production. Development Team Provides the Build & Deployment Scripts.
Code Control | 5 |  | Handling Code Merge Issues, Code Review Review the Static Security & Vulnerability reports and Provide QAT approval. |  | Day by Day - Manual Scotia Pro - Aldon tools are used
Testing Team | 50 | 149 | Test Management | 4 % | Test automation Started only last 6 months and 5 applications are automated.
Environment Management | 11 | 30 | Non Production Environment Deployment & Configuration Management Provides the Test data for testing | No Or Very Minimal | Manual Activities . Remaining applications are handled by application Development teams.
Monitoring | 5 | 200 | Application, Infrastructure, Database, Network , etc. Monitoring | 80 % | Infrastructure - 100 % , Database - 100 % & Application - 16 %
Application Support | 15 | 200 | Handle Only Production Severity 1 issues |  | IBM Maximo Tool for tracking Production issues & Change management
Solution Factory | 30 | 200 | Handle Production Severity 2 & 3 issues Involves minor production application changes [Low Complex] |  | IBM Maximo Tool for tracking Production issues & Change management
Current State: Application and Technology Landscape Overview
Release Model %
95 % - Waterfall [2 to 6 Months Release Cycle].
5 % - Agile [1 week to 3 week Sprints Cycle].
Average No. Of Releases
~2514 - 1 Year
~126 - 1 Month
~20 - 1 Week
Includes Application changes, Production Incidents & Problems and Infrastructure changes.
Production Issues Summary [Average]
Severity 1 Issues
~12 - 1 Month
Severity 2 & 3 Issues
~35 - 1 Month

## Slide 5
Current State : Key Process Areas

## Slide 6
Vision
Scotia Leadership’s vision on DevOps and adopting a pragmatic approach
People
Excellent technology skills
Scotia Teams are adaptive to the idea of DevOps
Process
Certain processes and standards are defined. This covers Information Security, Change Management, Environment provisioning & Deployment readiness and Monitoring.
Multi-Vendor Environment.
Tools & Automation
Strong Source Code management, Package, Deployment management in Endevor for Mainframe systems.
Strategic investments in tools covering Security testing, Test management, Defect management & Change management and Monitoring.
Functional & Non Functional , UAT Defects are raised in HP ALM
Initiated few projects for Epics, stories and tasks are created in JIRA before development team start coding
Documents maintained in PWA [SharePoint]
55 % Automated build and deployment already in place using Dimensions
  80 % Strong Monitoring system in place [Application, Infrastructure, Database, Network , etc. ]
Key Strengths
Scotia Strategic Directions
Migration
Waterfall model to Agile & DevOps
Mainframe to AS 400
Datacenter Model [Non Production Env] to Cloud
All AIX OS to Unix & Linux
IBM Maximo to ServiceNow [In progress]
Implementation
Implement the DevOps
Implement the Automation
Enable the Mobile Testing
Training
Training on Agile & DevOps

## Slide 7
Voice of SMEs : Current Issues
Lack of automation in SDLC
Code quality check not automated
Regression test cases not updated
Dependency with People
Test data not adequate
Lack of test automation
Environments Provisioning takes 8 to 10 weeks time
Unit testing is not automated
Lack of Environments
Requirements are not clear
Reports are generated manually in Excel
Dev, QA & UAT combined together

## Slide 8
Capability:
Gaps in DevOps skills
Dependency:
Dependency on key resources is high resulting in bottlenecks and huge business risk in case key resources are not available.
Roles :
Some of the Team roles are not well defined.
Release manager role is not defined
Lateral constructs :
TPR review board is not effective. Ex: Multiple reviews and lead into Performance issues
Knowledge management is not observed
Information Security team is not evident in all projects
Key Observations
Tools Availability:
No Tools available for unit testing & Code Analysis
Scripts based Deployment and Deployment Jobs are configured in Dimensions.
No Tools available for environment automation & Configuration management
No Separate Tool for Binary Repository.
Automation:
Currently 5 application are automated out of 171 applications
ANT Scripts & MS Build are configured in Dimensions for 55% applications to perform the build automations [Partial].
Scripts based deployment and Scripts are configured in Dimensions for 55% applications to perform the Deployment automations [Partial].
Inadequate automation on various infra activities like database backup, error logs, running scripts,
Environment provisioning is not automated or on demand
Integration:
Tools are not integrated except Monitoring area.
Single pane view of end to end application status is not available
Definition:
Project teams are using different tools internally and processes – Not standardized.
95% projects are follows waterfall model and requirements are manually maintained in Excel
Effectiveness:
Processes are not predictable
The Requirements Documents aren't accessible to all the stakeholders
Defect leakage to production is around
35 to 40 Severity 1,2 & 3 for every month.
Inadequate Coding standards; Ex: Code reviews only the developer comment section and Code review comments are not captured; Unit testing lacks rigor
Lack of Test Data Management Process
Measurements:
Lack of end to end traceability
PEOPLE
PROCESS
TOOLS & AUTOMATION

## Slide 9: Current State:
Future State:
Recommended Tools Overview
Process Area | Tools Used/ Recommended | Status
Agile Planning & Requirement Management | Jira | 
Collaboration | Confluence | 
Developer IDE | Eclipse , Visual Studio | 
Unit Testing | Junit , Nunit | 
Code Coverage | JACOCO, FX Cops | 
Code Review | Gerrit | 
Static Code Analysis | SonarQube | 
Source Code Management | Bitbucket | 
Build Process | Maven, MS Build | 
Security Testing | HP Fortify & WebInspect | 
Orchestration | Jenkins | 
Artifacts Repository | Nexus / Artifactory | 
Deployment Automation | uRelease, uUdeploy, XebiaLab | 
Environment Provisioning & Configuration management | Puppet | 
Test Management | HP ALM | 
Defect Management | HP ALM | 
Test Automation | HP UFT , HP Loadrunner | 
 | Selenium | 
Service Virtualization | CA SV | 
Test Data Management | CA TDM | 
Applications Monitoring | CA APM | 
Automatic Alerts & Notifications | Email | 
Reports and Dashboards | Jira & Confluence | 
Tools already used
Recommended Tools

## Slide 10
AREA | PROCESS | CURRENT STATE OBSERVATIONS | IMPROVEMENT AREAS | TOOLS
Requirement Gathering & Planning | Requirement Management | 95 % Waterfall and 5 % Agile followed. Requirements captured in MS Word Planning is done using MS Excel The architecture for the solution is decided and approved in TPR Committee Design documents related to various components are maintained in SharePoint and are reviewed by IS / IST & TPR. Capacity Planning is maintained in excel sheet. Collaboration & visibility needs to improve between teams. | Standardize requirement and planning process across all applications Use Epics, User Stories and Tasks Customer sign off on requirement analysis Requirements to be maintained in Single tool rather than maintaining the Different Excel. Documents to be places in one place and can be accessed by different users based on roles Association of documents with requirements Enable the Collaboration n & Visibility between teams. | Tools Already in Place Atlassian Jira Suggested Tools Confluence
 | Program/Project Management |  |  | 
 | Sprint Planning |  |  | 
Information Security & Code Control | Source Code Management | Inadequate Source code management process in Dimensions [VB,ASP,.NET & JAVA] Ex : No Feature branches and Main branch concepts Manual Code Review Merging is done manually Developers are keeping the modified code in their local machine and not allowed to use SCM. Technical lead collect the updated source code and upload into SCM. Test case coverage is not done Manual Unit testing and result are captured in MS Word Unit Testing Defects are tracked in Excel or Email Static code analysis is not done Build Process used ANT , MS Build and configured in Dimensions. Security Testing has been implemented with HP Fortify & WebInspect. Artifacts are stored in shared drive. | Follow Continuous Integration and Delivery practices Orchestration Tool Standardize source code management with Feature branches and Main branch concepts Automated Static code analysis Automated Code review, Code coverage and automated unit testing Artifact management Enable the Tools integration and Feedback mechanism to Jira & Confluence. | Suggested Tools BitBucket Unit Testing with Junit & Nunit Code Coverage – Java –Jacoco & .Net – FX Cops Code Review - Atlassian Crucible / Gerrit Static Code Analysis – Sonarqube Build Process with Maven & MS build. Artifacts Repository –Artifactory Continuous Integration Orchestration – Jenkins
 | Code Review & Code Merge |  |  | 
 | Unit Testing & Code Coverage |  |  | 
 | Static Code Analysis |  |  | 
 | Security Testing |  |  | 
 | Build Process |  |  | 
 | Artifacts Repository |  |  | 
Key Improvement Areas

## Slide 11
AREA | PROCESS | CURRENT STATE OBSERVATIONS | IMPROVEMENT AREAS | TOOLS
Environment management & Deployment | Configuration Management | Some applications deployment Scripts are configured in Dimensions Some applications are performed manual deployments & Manual Backup[Production & Non Production]. Production deployment handled by vendor team [IBM]. All deployment related issues needs to manually verify and it’s not tracked . All the backup ‘s are maintained in the same server. Server & Application related configurations are handled manually. Environments are in Data center Model Unused Environments are not shutdown Environment Provisioning is the very lengthy process and Vendor team [IBM] is taking 4 to 8 weeks to provide the new Environment. Inadequate infrastructure Inventory Application Installation steps created in the MS Excel. | Release and deployment automation Automated environment provisioning and configuration management Automated Workflow based deployment with backup & Rollback mechanism Versioned build in Binary management Enable the automatic Defect notification Enable the automatic feedback to Jira & Confluence. | Suggested Tools Jenkins Rundeck Chef
 | Deployment |  |  | 
 | Environment Provisioning |  |  | 
 | Release Planning |  |  | 
Testing | Test Management | Testing is established as independent function in the last 6 months. Only 5 applications are automated out of 171 application with HP UFT & HP Loadrunner. Test Documents like Test Plan , Test Strategy is maintained in HP ALM Different Types of testing are carried out manually like : Smoke test , Functional , Non-Functional , Regression & UAT Testing for a particular feature Majority of the defects identified are due to lack of regression suite Test Data is not refreshed with production data and testing is done on basis of data shared by the onsite team Testing End- end scenario is not fully completed due to lack of test data & environment unavailability HP ALM is used for Test Case repository and are manually linked with requirements . HP ALM is used for Defects logging & management No Test Data repository and Test Data Management | Regression suite needs to be strengthen and needs to be update so as to reduce the number of defects and the turn around time for these fixes Automating the test execution and increase the performance testing % Test Data need to be refreshed with Non production Environment/production data for every sprint or major release Well defined Test Suite for each sprints should be maintained in HP ALM Enable the automatic defect creation and association with Test cases & Requirements. Custom Reports and dashboards needs to be built to track the defect fixes and test execution status Implement the Service Virtualization | Tools Already in Place HP ALM HP UFT HP LoadRunner Suggested Tools CA DevTest CA Test Data Manager
 | Test Automation |  |  | 
 | Test Data Management |  |  | 
 | Defect Management |  |  | 
 | Service Virtualization |  |  | 
Key Improvement Areas

## Slide 12
AREA | PROCESS | CURRENT STATE OBSERVATIONS | IMPROVEMENT AREAS | TOOLS
Monitoring | Application | 100 % monitoring automation in place for the Infrastructure, Database & Hardware for the Production Environment Application monitoring automated for 40 applications out of 171 in production. Proactive Information's & Warnings are automatically captured and manually validated. Reactive Critical & Fatal are automatically captured and automatically create the defects in IBM Maximo for the application support team. Most of the Monitoring tools are integrated and CA SOI generated enrich dashboard. | Implement the Application monitoring for all the Production application Implement the Monitoring automation on Non production Environments Implement the Inventory management for Monitoring | Tools already in Place CA APM IBM TIVOLI Foglight CA ADA CA Wily CA Vantage CA DB2 insight CA Sysview Invision IBM system director CA SOI
 | Database |  |  | 
 | Infrastructure, Hardware |  |  | 
 | Issues management and Dashboard & Reports |  |  | 
Change Management & Application Production support | Change management | Release Plan is captured in IBM Maximo’s ticket, when the steps in the Release Plan are more than 30, the Release Plan is capture in MS Excel and attached to IBM Maximo’s ticket. The impact of the Release Plan is analyzed and approved in Changes committee & Release committee. Production support handled by vendor team [IBM]. Before release plan execution, vendor team [IBM] executed an assessment to validated all the information. IBM Maximo’s ticket can be modify at any time before the ticket is closed, even after , vendor team [IBM] executed an assessment . | Standardize Release Plan process across all applications. Custom Reports and dashboards needs to be built to track the changes execution status. | Tools already in Place IBM Maximo Suggested Tool ServiceNow Scotia already in Migration plan IBM Maximo to ServiceNow
 | Ops Readiness |  |  | 
 | Deployment Readiness |  |  | 
 | End User Training |  |  | 
Key Improvement Areas

## Slide 13: Phased evolution to a mature DevOps environment and a CoE de-risking change
Phase 1 |  | Phase 2 | Phase 3 / 4
Pilot for 3 applications |  | ~30 additional applications | ~80 additional applications
Continuous Planning Requirement management Release planning Continuous Integration Source code management Code quality Build automation | Continuous Testing Test automation Test data management Service virtualization | Continuous deployment Non Production Deployment automation Automatic environment provisioning Configuration management | Continuous improvements Mature DevOps CoE Continuous feedback Integrated platform Production Deployment automation Continuous monitoring
4 months |  | 4 months | 4 + 4 months
Value Enhancing Organization Asset
    MATURITY
    High
    Low
Proposed Approach

## Slide 14
Proposed Plan (Phase-wise)

## Slide 15
Timeline (Phase-wise)
DevOps Implementation for Scotia |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Sr. No | Activities | Team | M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 | M10 | M11 | M12 | M13 | M14 | M15 | M16
 | Phase-1 Implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1 | Continuous Planning & Integration | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | Continuous Testing | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3 | On boarding 3 applications | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Phase-2 Implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
4 | Implement the Continuous Deployment for initial 3 applications | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
5 | On boarding another ~40 applications on Phase-1 Implementation | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Phase-3 Implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
6 | Implement the Production Deployment automation for initial 3 applications | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
7 | Implement the Application Monitoring for initial 3 applications | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
8 | On boarding another ~50 applications on Phase-1 & 2 Implementation | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Phase-4 Implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9 | Enable the Continuous Feedback | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10 | Build the DevOps CoE | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11 | Enable the Dashboard & Reports | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
12 | On boarding another ~51 applications | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 16
DevOps solution for Scotiabank
Phase 1
Phase 3 & 4
Phase 2
Continuous Planning
Continuous Integration
Continuous Testing
Continuous Deployment
Continuous Monitoring
Integration Engine
Static Code Analysis
(SonarQube)
Functional Test
(HP UFT /Selenium)
Deployment Automation – Non Production Env (uRelease, uUdeploy, XebiaLab )
Defect Management
(HP ALM / Jira)
Integrated Platform
Functional Platform
Code Coverage
(JACOCO/FX Cops)
Unit Testing (Junit/Nunit)
Continuous Delivery Automation
SCM (BitBucket)
Code Review (Gerrit)
Environment Provisioning & Configuration Management (Puppet)
Performance Test
(HP Loadrunner)
Regression Test Suite (HP UFT/ Selenium)
Requirements Gathering (JIRA)
Project & Release Planning (JIRA)
Team Collaboration & Document Repo. (Confluence)
Security Testing
(HP Fortify & WebInspect)
Build Process
(Maven/MS Build)
Test Data Management
Service Virtualization
(CA DevTest)
Applications Monitoring
(CA APM)
Deployment Automation –Production Env (uRelease, uUdeploy, XebiaLab )`
Binary Management
(Nexus)
Integrated Platform (Jira & Confluence)
Orchestration (Jenkins)
Epics & User Stories
Project Planning
Reports and Dashboards
Issue management
Administration
User Management

## Slide 17: Centralized system End State View
Enable multiple suppliers to work with common platform and processes. Access Control and authentication mechanisms enforces security controls.
Code
Tests
Defects
Docs
Releases
Operational Metrics
Client IT
Supplier-2
Supplier-1
TechM
Plans
Known Error DB
DevOps Platform

## Slide 18
Implementation Approach: Governance & Communication Plan
Executive Sponsor (Scotia )
TechM Leadership Team
Scotia Leadership Team
TechM DevOps
Program Manager
Infrastructure &
Tools COE
DevOps Trainings
DevOps Coaches
Tools & Process Trainings
Delivery Assurance
Technical Support
Joint CENTER OF EXCELLENCE (CoE)s
Process Management
Metrics Definition
Reporting
Resource Training
Program Management
Centralized Program Management Office (TechM)
DevOps Communications / Governance / APP On Boarding
STEERING COMMITTEE
Finance
Shared Services
Architects
Core Team (consists of representatives from all application domains
Application
SME
Cash Management
Bank Deposits/Investments
Release
Managers
Scotia DevOps Program Manager
Program Manager
Delivery
Leads
Project
Managers
E-Banking
Demand
Mgmt.
Operations
IT

## Slide 19
DevOps Team Composition
Team Roles:
  DevOps Solution Architect
  Agile Coach
  Continuous Integration SME
  DevOps Engineers
  SME/Lead (Deployment & Environment)
  Environment Engineers
  Test Automation SME
  Test Virtualization SME (SV)
Primary responsibilities (DevOps Team)
  Strong knowledge on the Agile & DevOps
  Very good understanding of CI and best practices and processes
  Support project teams to adopt best practices; guide the teams in implementing CI-CD processes in projects
  Support project teams in automating the build and CI processes
  Support Testing teams on adopting Test Automation Frameworks (based on pre-agreed test automation tools)
  Support Testing and development teams on adopting Service Virtualization techniques
  Very good understanding of Environment Configuration and best practices. Strong Skills in Puppet
  Develop Puppet base and best practices
  Support project teams to adopt best practices in application deployments
  Support project teams in automating the Deployment process
  Knowledge management, Documentation, Training
  Knowledge transfer and Transition
  Process Improvements
DevOps team provides service continuity for the engagement
Proposed team for Phase 1:
Agile Coach
DevOps Solution Architect
DevOps Engineer (Project 1)
DevOps Engineer (Project 2)
DevOps Engineer (Project 3)
DEVOPS TEAM

## Slide 20
Phase-1 Objective
Phase-1 Scope
  Continues planning
  Requirement Gathering & Release Planning with JIRA
  Project Planning with JIRA
  Team Collaboration with Confluence
  Document Repository with Confluence
  Enable the Integration to Jira & Confluence for the Traceability
  3 applications [ITP , ScotiaCred & SEL] onboarding into Continuous Planning area
  Existing Applications related artifacts migration into Jira & Confluence
  Implementing the Dashboards / Reports in Jira & Confluence
  Continues Integration
  SCM - future branch & main branch structure with BitBucket
  SCM Migration from Serena Dimensions to BitBucket
  Applications Source code needs configuring from SCM to Developer IDE [Ex: Eclipse / Visual Studio]
  Creating Automated build with Maven / MS Build / ANT
  Enabling automated Code review process with Gerrit
  Automated unit testing with Junit / Nunit
  Automated Static code analysis with Sonar Qube
  Binary repository with Nexus
  Security Testing - HP Fortify & WebInspect & needs to include in the CI pipeline
  Orchestration with Jenkins and creating Continuous Integration pipeline
  3 applications [ITP , ScotiaCred & SEL] onboarding into Continuous Integration area
  Implementing Test automation into CI pipeline
  Understanding the current as-is process , technology & tools landscape for the following applications ITP , ScotiaCred & SEL.
  Identify the key challenges in the Development Life Cycle.
  Define the use case for the Phase 1 - Implementation.
  Finalize the Phase – 1 Scope & Timeline, which enables the DevOps transformation initiatives to improve the delivery life cycle

## Slide 21
Code Check in
Jenkins Job
- Trigger
Dev Team
Quality
Gate 2
Jenkins Job
- Trigger
Quality
Gate 3
Code Coverage & Unit Testing
Automated Build
Orchestration with Jenkins
Version
Control
Code Quality
Code Review
Jenkins Job
- Trigger
Collaboration
Requirement Gathering & Planning
Quality
Gate 4
Automated Feedback Flow (Confluence & Jira) Dashboards & Reports
Quality
Gate 1
Defect Management
(Jira)
Security
Testing
Jenkins Job
- Trigger
Quality
Gate 5
Test Management & Defect Management
(HP ALM)
Jenkins Job
- Trigger
Repository Manager
Dev
QA
UAT
Promote Environments
Smoke & Functional
Testing
(HP UFT)
Quality
Gate 6
Fail
Binary
Files
Jenkins Job
- Trigger
Fail
Fail
Fail
Fail
Fail
Pass
Pass
Pass
Pass
Pass
Deployment & testing failures
Phase – 1 : Proposed Solution Workflow
Performance Testing
(HP Loadrunner)
Service Virtualization
(CA DevTest)
Quality
Gate 7

## Slide 22
*Does not include tool license, hardware and infrastructure costs
Scotiabank Mexico – Phase 1 Effort & Commercials
` |  |  |  |  | 
Role | M1 | M2 | M3 | M4 | Cost
 |  |  |  |  | (Indicative) in $ USD
Continuous Planning & Integration Automation |  |  |  |  | 
Onsite |  |  |  |  | TBD
DevOps Solution Architect | 1 | 1 | 1 | 1 | 
Continuous Integration SME | 2 | 2 | 2 | 2 | 
Interpreter | 1 | 1 | 1 | 1 | 
Offshore |  |  |  |  | 
DevOps Engineer’s | 2 | 2 | 2 | 2 | 
Agile Process |  |  |  |  | 
Agile Coach | 1 | 1 | 1 | 1 | TBD
Grand Total |  |  |  |  | TBD
DevOps Phase-1 Implementation for Scotia |  |  | CI Platform Building |  |  |  |  |  |  |  |  |  |  |  | 3 Applications Onboarding |  |  | 
Sr. No | Activities | Team | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 | W13 | W14 | W15 | W16
1 | Providing infrastructure and required access | Scotia |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | Environment setup & Software installation @ Scotia Network | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3 | Software Configuration for Platform | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
4 | Implementing JIRA & enable the Agile process | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
5 | Implementing Confluence & enable the Collaboration | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
6 | Enable the automation, Creating adaptors to enable the integration. For Ex. Junit Testing status to Jira & SonarQube to Jira | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
7 | Enable the automation, Customize existing readily available adaptors. For Ex. Confluence & Jira , Jenkins to Jira & BitBucket to Jira | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
8 | Build the CI platform | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9 | Onboard the initial 3 applications into CI pipeline. | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10 | Integrate the Test automation into CI pipeline | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11 | Customize the Reports | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
12 | Access mechanism setup | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
13 | Test and validate the CI platform | TechM & Scotia |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
14 | Go Live | TechM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 23
Assumption / Dependencies
  Scotia to identify a single point of contact for TechM to facilitate the implementation
  Scotia to provide infrastructure & required software licenses to TechM
  Scotia to provide required build, test, & deployment script for the particular project
  Scotia to review and sign off the Phase 1 - CI platform implementation plans and deliverables
  Scotia to provide the acceptance sign off for the Phase 1 - CI platform implementation
  Provide required access to TechM teams to carry out the Phase 1 - CI platform implementation
  Communication on Phase 1 – CI platform implementation updates to stakeholders
  Scotia will provide the application details , which needs to implement the solution.
  Scotia will provide the current release planning details.

## Slide 24
Review and Feedback on the Assessment Report
Commercial Proposal
Next Steps

## Slide 25
Appendix

## Slide 26
Assessment Approach
Objective:
Identify the key improvement areas in the Application Development Life Cycle and provide recommendations on the transformation initiatives to improve the delivery life cycle
Provide analysis report aiding in roadmap definition of DevOps (Continuous Delivery)
Methodology:
Predefined questionnaires to measure the current state
Interview the key stakeholders across the IT landscape
Understand current process being followed and identify process/system owners
Understand application landscape and Current (As-Is) organizational structure, functions, IT infrastructure for the organization in scope
Identify the focus area (planning, Build, delivery, testing, deployment, Tools and monitoring) that needs immediate attention
Review the workflows with all stakeholders
Benefits:
Focuses on capturing the existing practices of the organization in scope of DevOps
Detailed report consisting of gaps and Phase-1 implementation plan along with Scotiabank Tools Set
Helps in overall implementation planning and implementation of DevOps
TechM's role:
Collect As-Is details of the organization’s processes and practices
Identify process improvements
Consolidate findings and report existing process strengths, gaps and areas for improvement
Present the Assessment Report
Scotia’srole:
Identify a Single Point of Contact (SPoC)
Coordinate the provision of access to the scope related process documents/artifacts/tools
Ensure availability of the identified stakeholders
Sign-off on the Assessment report

## Slide 27
Scope Of Engagement
Current State Assessment by following functional areas
  Application and technology landscape
  Tools landscape
  Development processes
  Deployment and Release Management
  Environment Management and provisioning
  Projects (In-Flight and Planned)
  Testing and Test Automation
  Metrics
  Reports and visibility to management
Phase 1 Focus Systems
  ScotiaCred
  Interactive Teller Platform
  ScotiaWeb

## Slide 28: Meetings
PARTICIPANT | DEPARTMENT | AREA
Susana Porres | DPS & Scrum Team | Planning and Requirement Management
Víctor Sánchez | Solution Architect | Application Landscape and architecture
Juan Carlos | Solution Architect | Application Landscape and architecture
Saúl Villagómez | Application Support & Solution Factory | Production Support
Jorge Castro | IST | Development Processes
Rene Rodríguez | IST | Development Proceses
Beatriz Fuentes | IST | Application Team – SEL
Norma Hernández | IST | Application Team – ScotiaCred
Julio Cesar Hernández | IST | Application Team – ITP
Rogelio Rangel | Information Security [Static Code Analysis] | Development Processes
Ignacio Quintanar | Information Security [Change Control] | Source Code Management [Production Env]
Fernando Trejo | Information Security [Change Control] | Source Code Management [Production Env]
Gustavo Castellano | Code Control | Source Code Management [Non -Production Env]
Jesús Sánchez Mujica | Code Control | Source Code Management [Non -Production Env]
Daniel Partida | Quality Assurance & Quality Control | Testing
Alejandro Gasca | Quality Assurance & Quality Control | Testing
Salvador Sierra | Non Production Environment Management | Environment Management and provisioning
Rodrigo Campos | Non Production Environment Management | Environment Management and provisioning
Mayra Ramirez | Infrastructure | Environment Management and provisioning
Rosa María Alfaro | Change Management | Operation
Eduardo Mactotela | Operation | Operation
Héctor Sanchez | Monitoring | Monitoring

## Slide 29
Interviews – Completed
S.Num | Scotia Team | TechM Team | Date / Time | 9:00 AM | 10:00 AM | 11:00 AM | 12:00 PM | 1:00 PM |  | 2:00 PM |  | 3:00 PM | 4:00 PM | 5:00 PM | 6:00 PM | 
 |  |  |  | 9 to 10 | 10 to 11 | 11 to 12 | 12 to 1 | 1 to 2 |  | 2 to 3 |  | 3 to 4 | 4 to 5 | 5 to 6 | 6 to 7 | 
1 | Scotia Senior management | TechM DevOps Team | 22-Aug-16 |  |  | Internal TechM Review |  |  |  |  |  |  | Scotia Team is fine with Techm approach and approved to start the assessment. |  |  | 
2 | Scotia DevOps Spoc | TechM DevOps Team | 23-Aug-16 | No Schedules |  |  |  |  |  |  |  |  |  |  |  | 
3 | Scotia DevOps Spoc | TechM DevOps Team | 24-Aug-16 |  | Explained about DevOps & Assessment plan to Scotia Spoc |  |  |  |  |  |  |  |  | ENVIRONMENT MANAGEMENT & PROVISIONING |  | 
4 | Scotia Spoc & Team | TechM DevOps Team | 25-Aug-16 | User Cancelled | ENVIRONMENT MANAGEMENT & PROVISIONING | CONFIGURATION & BUILD MANAGEMENT, CODE REVIEWS [Mainframe] | MONITORING |  |  |  | CONFIGURATION & BUILD MANAGEMENT, CODE REVIEWS [Java, .NET, VB, ASP..Etc....] |  |  |  |  | 
6 |  |  | 26-Aug-16 | No Schedules |  |  |  |  |  |  |  |  |  |  |  | 
7 |  |  | 29-Aug-16 |  | Requirement Gathering & Planning |  |  |  |  |  | Scrum Team |  | Requirement Gathering & Planning | Application Support |  | 
8 |  |  | 30-Aug-16 | Requirement Gathering & Planning |  |  |  |  |  |  | Code Control [2 teams] |  |  |  |  | 
9 |  |  | 31-Aug-16 |  | Architecture |  | Application - SEL |  |  |  | Application - ITP |  |  |  |  | 
10 |  |  | 1-Sep-16 |  | Architecture |  | INFORMATION SEGURITY |  |  |  |  |  | DEVELOPMENT | Testing |  | 
11 |  |  | 2-Sep-16 | No Schedules |  |  |  |  |  |  |  |  |  |  |  | 
12 |  |  | 5-Sep-16 |  | User Cancelled | Testing | Operations |  |  |  |  | User Cancelled |  |  |  | 
13 |  |  | 6-Sep-16 |  | Operations |  |  |  |  |  |  | Application - ScotiaCred |  |  |  | 

## Slide 30: Current State: Team Activity & Automation level
Team Name | Team Size | No.Of Applications Approximately | Activity Details | Automation Percentage | Remarks
Information Security | 3 | 150 | Source Code Management User Access Control Jobs configurations for Build & Deployment automation | Build Automation - 55 % Non Production Deployment Automation - 55 % | All the Build & Deployment Jobs are configured in Dimensions tool for the following Environment IST / Dev, QAT & Production. Development Team Provides the Build & Deployment Scripts.
Code Control | 5 |  | Handling Code Merge Issues, Code Review Review the Static Security & Vulnerability reports and Provide QAT approval. |  | Day by Day - Manual Scotia Pro - Aldon tools are used
Testing Team | 50 | 149 | Test Management | 4 % | Test automation Started only last 6 months and 5 applications are automated.
Environment Management | 11 | 30 | Non Production Environment Deployment & Configuration Management Provides the Test data for testing | No Or Very Minimal | Manual Activities . Remaining applications are handled by application Development teams.
Monitoring | 5 | 200 | Application, Infrastructure, Database, Network , etc. Monitoring | 80 % | Infrastructure - 100 % , Database - 100 % & Application - 16 %
Application Support | 15 | 200 | Handle Only Production Severity 1 issues |  | IBM Maximo Tool for tracking Production issues & Change management
Solution Factory | 30 | 200 | Handle Production Severity 2 & 3 issues Involves minor production application changes [Low Complex] |  | IBM Maximo Tool for tracking Production issues & Change management

## Slide 31
Approx. Application Count | 
Technology | Count
Java | 39
.Net | 7
ASP & VB | 80
VB & C | 1
VCC++ | 1
C & Tandem | 6
Unknown | 26
Mainframe | 25
Total | ~185
Portfolio Owner | Patel, Sanjiv
Total No.Of Business Unit | 15
Total No.Of Applications | 185
Applications Analysis
Application Criticality level |  |  | 
No.Of Applications Approximately | High | Medium | Low
~185 | ~97 | ~51 | ~37
Business units | Total No.of shared Applications
CIF, Satellites, CDs, Savings, Bank Cheques | 12
CIF, Satellites, CDs, Savings, Bank Cheques, Commercial | 1
CIF, Loans retail and Commercial | 1
CIF, Deposits, Payments, ACH, Debit Card, Credit Card, Tellers, Transfers | 14
CIF, Deposits, Loans retail and Commercial | 1
CIF, Loans retail and commercial | 19
Deposits, Payments, ACH, Debit Card, Credit Card, Tellers, Transfers | 45
GL | 2
GL, CIF, Satellites, CDs, Savings, Bank Cheques | 15
GL, CIF, Deposits, Payments, ACH, Debit Card, Credit Card, Tellers, Transfers | 1
GL, Deposits, Payments, ACH, Debit Card, Credit Card, Tellers, Transfers | 3
GL, Loans retail and Commercial | 1
GL, CIF, Deposits, Payments, ACH, Debit Card, Credit Card, Tellers, Transfers | 1
GL, CIF, Loans retail and Commercial | 1
Loans retail and commercial | 32
Satellites, CDs, Savings, Bank Cheques | 1
No Core | 26
To Remove | 9
Total | ~185

## Slide 32: Requirement Gathering & Planning – Current Process Flow

## Slide 33: Code Development Phase– Current Process Flow

## Slide 34: Vulnerability Test & QAT Deployment – Current Process Flow

## Slide 35: Complete End To End Release Cycle
Design
Waterfall
Req. Gathering & Planning
Waterfall
Development
Waterfall
Deployment
Waterfall
Test
Waterfall
Warranty Period
Waterfall
START
Include in Product Backlog
Sprint Planning Meeting
Is it a New Requirement?
YES
NO
Is it a New Req. for Scrum Team?
YES
Is it a Production Incident or OT?
NO
Warranty’s Defects?
YES
YES
Severity 2, 3 or OT?
Solution Factory’s Resolution
YES
MQC Test
Application Supports' Resolution
NO
END
Sprint 1 ~ 4
Weeks
Iteration
Daily
stand-up
meeting
RELEASE PROCESS
APPLICATION SUPPORT PROCESS

## Slide 36: Current State: High-level Overview – Application ITP
Technology: Java 1.7, JSF , Data Base: DB2 10.5 , Domain: Channel’s , Environments: Dev, QAT, Production [Datacenter model] and
Application Type & Server : Web application and WAS 8.5 in AIX 7 Operative System
Key Observations:
The development process follows waterfall model. Test preparation runs in parallel with development.
The code versions used day by day are maintained in SVN by the ITP’s team internally.
The SVN is installed in a development server.
In SVN, the ITP’s development team aren't using branches, they avoid parallel development to avoid performing the merge.
The code versions used to promote to non-production and production environments are maintained in Serena Dimensions as a part of waterfall process.
Unit testing's are performed manually, based on test cases requested to QC.
In case of defects in unitary tests, the follow-up is by mail.
The build process is semi automated performed, by ant’s script configured in Serena Dimensions to generate 3 different packages for different environments ( Dev, QAT & Production).
Every single time that build process is executed, generate 3 different packages for different environments, in case there are no issues, this version goes into production.
In some cases versions are being generated incorrectly by the semi automated build process. The deployment process is semi automated performed.
Process Area | Tools | Not Existing | Manual | Semi Automated | Automated
Requirement gathering | MS Excel , MS Word | 1 |  |  | 
Program/Project Management | MS Excel |  |  |  | 
Design Phase | MS Visio, IBM EA |  |  |  | 
Source Code Management | Serena Dimension, SVN |  |  |  | 
Developer IDE | Eclipse |  |  |  | 
Unit Testing | MS Word |  |  |  | 
Code Coverage | NA |  |  |  | 
Code Review | NA |  |  |  | 
Static application security & Vulnerability | HP Fortify & Web Inspector |  |  |  | 
Build Process | Serena Dimension |  |  |  | 
Binary Repository | NA [Shared Directory] |  |  |  | 
Deployment | Serena Dimension |  |  |  | 
Testing | HP ALM, HP UFT , HP LoadRunner |  |  |  | 
Defect Management | HP ALM & Aldon |  |  |  | 
Application / Server / Network Monitoring | CA APM, IBM TIVOLI , Foglight, CA ADA, CA Wily, CA Vantage, CA DB2 insight, CA Sysview, Invision, IBM system director |  |  |  | 
Test Data Management | NA |  |  |  | 
Service Virtualization | NA |  |  |  | 
Alerts & Notifications | Exchange Sever |  |  |  | 
Operations | IBM MAXIMO |  |  |  | 
Reports | Excel Sheet, MS Word, HP ALM (Defect related report) & CA SOI |  |  |  | 

## Slide 37: Current State: High-level Overview – ScotiaCred
Technology: Visual Basic 6 , Data Base: Sybase , Domain: Core Banking, Environments: 3 Development Environments
Key Observations:
The development process follows Scrum Framework and waterfall model.
They have 4 scrum’s cells, in some cases the scrum’s cell exceed the scrum’s team size recommended.
Scrum Masters that they currently have are new and need an expert guide.
Only the technical lead has the access to Serena Dimensions.
The team avoid parallel development to avoid performing the merge.
There are 3 ScotiaCred environments; these environments meet the function of test and development environments, when the development is over, access is restricted to the development team and this is granted to the test team.
The build process is manually performed.
The deployment process is manually performed.
Process Area | Tools | Not Existing | Manual | Semi Automated | Automated
Requirement gathering | MS Excel , MS Word, Jira | 1 |  |  | 
Program/Project Management | MS Excel |  |  |  | 
Design Phase | MS Visio, IBM EA |  |  |  | 
Source Code Management | Serena Dimension |  |  |  | 
Developer IDE | Visual Basic 6 |  |  |  | 
Unit Testing | MS Word |  |  |  | 
Code Coverage | NA |  |  |  | 
Code Review | NA |  |  |  | 
Static application security & Vulnerability | HP Fortify & Web Inspector |  |  |  | 
Build Process | Serena Dimension |  |  |  | 
Binary Repository | NA [Shared Directory] |  |  |  | 
Deployment | Serena Dimension |  |  |  | 
Testing | HP ALM, HP UFT , HP LoadRunner |  |  |  | 
Defect Management | HP ALM & Aldon |  |  |  | 
Application / Server / Network Monitoring | CA APM, IBM TIVOLI , Foglight, CA ADA, CA Wily, CA Vantage, CA DB2 insight, CA Sysview, Invision, IBM system director |  |  |  | 
Test Data Management | NA |  |  |  | 
Service Virtualization | NA |  |  |  | 
Alerts & Notifications | Exchange Sever |  |  |  | 
Operations | IBM MAXIMO |  |  |  | 
Reports | Excel Sheet, MS Word, HP ALM (Defect related report) & CA SOI |  |  |  | 

## Slide 38: Current State: High-level Overview – Application SEL
Project type: Scotia En Linea, Technology: Java 1.6, JSP ,Data Base: DB2 10.5, Domain: Channel’s ,Environments: Dev, QAT, Production
Application Type: Web ,WAS 7.0 in AIX 6.1 and Tuxedo 8.1 Operative System
Key Observations:
The development process follows waterfall model. Test preparation runs in parallel with development.
The SEL’s team avoid parallel development to avoid performing the merge.
Merge is manually performed.
The code versions used to promote to non-production and production environments are maintained in Serena Dimensions as a part of waterfall process.
Non-integrated source control tool usage. Although there is a tool for versions control, this is not implemented so that developers use it day by day.
The management of the UAT environment and all non-production environments in day to day projects are made by SEL’s development team.
Code revisions are manually performed.
Unit testing are performed manually.
Before releasing, SEL’s development team requests the production version, and requests again the version because in the meanwhile the Solution Factory might have changed something.
In case of defects in unitary tests, the follow-up is by mail.
The build process manually performed .
Production version is build manually by SEL’s development team.
The deployment process manually performed.

## Slide 39
Transformation Initiative Defined
Initiatives | Initiative Overview | Expected Outcome
Continuous Planning | Review and sign off from the customer on regular basis Implement JIRA & CONFLUENCE platform; sprint and release planning Capture the requirements in the pre-defined templates (Epics, stories and Tasks) Team Collaboration & Documents Repository Link test cases & defects to the requirements | Collaboration between the team is established Reduce the reworks and defect seepage Custom reports and dashboards providing higher visibility
Continuous Integration | Develop plugins to integrate multiple tools Process automation for source code management, unit testing, build and code reviews. Jenkins to orchestrate the processes Restructure the Source Code repository [Brach Structure]. Pipeline to Move Valid code from Sub branch to branch Automated Code Review to Move the Valid code into Main Branch. Implement the Continuous Integration pipeline Automated static application security testing & Vulnerability Testing | Minimize/eliminate code merger issues and improves Code quality Traceability of requirements to build and test phases Cycle time improvements and quality
Continuous Testing | Define and implement test automation (functional and non-functional) Identify and agree critical test cases and document them Standardize test data management process Map test cases and defects to requirements Track defects in standardized defect management tool like HP ALM Implement the Agile planning Implement the Test Data Management Implement the Service Virtualization | Improves the test case quality Automations increases the execution efficiency Automatic Testing Dashboard & Reports
Continuous Delivery | Release and deployment automation in all managed environments Automate rollback deployment Automated Environment Provisioning & Configuration Management Build the E2E DevOps platform with Change management , Application support & Monitoring | Reduces manual efforts Easy to monitors releases Generates reports and dashboards Reduces deployment failures
Dashboards & Reports | Customizing & designing different reports & dashboards : Code Quality check dashboard & report Releases and Deployment dashboard Test report Notification report Customizable Reports as per the Roles defined | Establishes end to end traceability and visibility Enable the Collaborations

## Slide 40
Key Process Areas for Continuous Delivery
SUPPORTING
PROCESSES
Monitoring & Support process for projects
Training & Enablement
KPIs & Metrics
Project On-Boarding Process
Roles and Responsibilities
Communication & Change Management.
Governance
CONTINUOUS
INTEGRATION
Configuration Management
Code review and Analysis
Build and Dependency Management
Repository Management
Work Item Management
Unit Testing & Test Automation
Traceability & Feedback
CONTINUOUS
TESTING
Test Planning & Management
Test Asset Management
Test Automation (Fun & NFR)
Test Environment
Test Virtualization for Stubbing
Defect Management
Traceability & Feedback
RELEASE AND
DEPLOYMENT
Environment Configuration (Infrastructure as code)
Environment Provisioning
Release Planning and Orchestration
Deployment Strategies and Automation
Policies and
security
Workflow
Automation
Traceability & Feedback
CONTINUOUS
PLANNING
Release
Planning
Infrastructure & Resource Planning
Agile Delivery Planning
Task Planning
Business Alignment
Traceability & Feedback
Automation of each process will bring the DevOps Maturity

## Slide 41: Transformation Initiative
Agile + DevOps Transformation
Implement CONFLUENCE for Collaboration & Document Repo.
Continuous Testing , Service Virtualization and Test Data Management
Release and Deployment Automation for Pre Prod
Automated Environment provisioning
DevOps Platform
Training
Artifacts Migration
Implement JIRA for Requirement Gathering & planning
Continuous Integration
Release and Deployment Automation for Production
Customized Reports & Dashboard
DevOps Platform Support & Services

## Slide 42: Recommendation on the roadmap will be based on..
Applications Categorization
Transformation Approach
Process Maturity
Organizational Challenges
Identify the most Critical Applications
Phase wise approach
Process does not exist/Adhoc
Process exists and partially automated
Complex process
Process are integrated but manual hand offs
Automated and integrated processes
Organizational Barriers
Customer centricity
Team Size
Identify the most frequent changes applications
Based on the Customer Prioritization
Based on the applications Technologies
Based on the Business unit Prioritization
Build the DevOps Services Point Solutions with 3 customer identified applications
Build the E2E platform with required DevOps Services
Provide the E2E platform service

## Slide 43: Enabling Process Guided end-end DevOps platform build, on boarding & adoption
1. Conduct Assessment Session with Project Team
DevOps Platform
Architect/
Evangelist
2. Presents Assessment Outcome findings To Project Team
Is it
Fit for Adoption?
Yes
No
3. Discuss Remediation Plan with Project Team
4. Follow-Up with Project Team and Conduct Re-Assessment of Application
1. Work out transition plan
6. Review
The transition Plan
7. Get Consensus
on transition plan with project Team
DevOps
Pipeline
Onsite –Offshore based
DevOps Platform Team
DevOps
Pipeline
2. Kick-off transition meetings with project teams
3. Execute post On boarding activities
4. Train the Project Team
5. Start the support services

## Slide 44: Implementation Approach: DevOps CoE
Application
Onboarding
Communications
Technical Support & Assurance
Governance
DevOps Training
DevOps
COE
>
Certifications & Staffing
Operational Metrics
Project Management Office (PMO)
Innovation and Collaboration
Coaches and SMEs
DevOps Lab
Software Installation & configuration support
Tools Alliance
Tools Evaluation
POC engine
Tool and Process Training
Platform Administration
Scotia - TechM DevOps COE
>
>
Platform
Support
Application Maturity Assessment
Governance and reporting
Best Practices
Knowledge Management
Resource Management
Platform Onboarding
Automation Implementation
Process & Engineering
DevOps
Consulting
Standardize
Centralize
Optimize
Review
Expand & Sustain
Continuous Planning
CI and Build Management
Continuous Testing & SV
Release and deployment Automation
Continuous Monitoring and Feedback

## Slide 45: Thank you
Visit us at www.techmahindra.com